Team Sharp Meeting

21 SEPTEMBER 2020 / 10:00 AM / SLACK

# Attendees

Lindsey Graham, Narahari Tarun Mulle, Tosin Raphael Olaniyi, Krisztina Pap

# Agenda

## Last Meeting Follow-up

1. Quick follow-up regarding the one-off meetings that happened over the weekend:
   * Lindsey added basic router and store setup
   * Tosin built higher-fidelity wireframes and completed a lot of the HTML skeleton of the project
   * At Tosin’s suggestion, the team split into two sub-teams, one to handle HTML/CSS (Tosin and Tarun) and another to code functionality (Lindsey and Krisztina)
   * Krisztina added basic login feature

## New Business

1. Progress reports
2. Next steps for each sub-team
3. Decide on meeting schedule

# Notes

* Additional discussion: Quick reminder of git pull/pull request processes
* Group decided to meet on Sept 23 and 25 (Wednesday and Friday) for a lunch meeting to check in, in addition to our ongoing Slack chat and impromptu team member meetings.

# Action Items

1. Lindsey: continue working on API, if done before next meeting, move onto recipe list page
2. Tarun: meet with Tosin regarding their sub-team plans, plus start working on Home and About pages
3. Tosin: meet with Tarun regarding their sub-team plans, continue working on CSS (starting to look at color and fonts)
4. Krisztina: continue working on login feature, if done before next meeting, move onto shopping list global state (array); add meeting log to project; add comments to actions and reducers
5. All team members:
   * Create a cartoon avatar for the about us section
   * Write a few sentences about yourself

# Next Meeting

Next meeting is scheduled for September 23, 2020, on our group Slack channel @ 12pm (lunch meeting).